Minutes of the 7th Meeting of the Board of Directors of

## Prestonpans Salt Company Limited held in The Courts at The

Prestoungrange Gothenburg, 227 High Street, Prestonpans on

January 26th 2006

Present:   Much Hon. Baron of Prestoungrange (in the Chair)

Much Hon. Baron of Dolphinstoun

Lady of Prestoungrange

Mathew Wills Yr. of Prestoungrange

Sylvia Burgess (Secretary)

Iain Stewart

Anne Taylor

- Minutes of the 6th Meeting of the Directors held on July 14th 2005 at the Barons’ Courts in The Prestoungrange Gothenburg

Agreed:	      1.1		That these Minutes were a correct record.

2.		      Matters Arising

Financial Feasibility / Breakeven Analyses

Reported:	2.1		(Minute 05/06/2.1)  That Tony Gillingham had finalised the Project Feasibility Phase indicating that a breakeven quantity of some 55 metric tonnes was required; and that finding wholesale and retail outlets for such a volume was a sine qua non for starting.

Edinburgh Analysis Results

2.2		(Minute 05/06/3.2)	That Scott Taylor had tabled the

Edinburgh Test results from the samples prepared by himself and

by Lady Prestoungrange and whilst not being passed as ‘food

quality’ they reassured the directors that the right quality water and

salt is available.

Received:	      2.2		From Iain Stewart, Head of Science at Preston Lodge

School, samples as yet untested of salt created by his science

Students

Agreed:	      2.2		That Iain Stewart be asked to filter his samples to

remove as much ash as possible and that thereafter the samples

would also be sent for testing in Edinburgh.

Evaluation of Grant Opportunities

Reported:	     2.3		(Minute 05/06/3.3)	That Gillian hart had not yet been

able to identify any clear opportunities but was inclined to believe

‘educational’ approaches were most likely to succeed [particularly

in partnership with the School and including alternative wind/ solar

energy approaches], apart from straight industrial support schemes.

3.		     Distribution Approaches and Competitor Analysis

Agreed:	     3.1		That until such time as distributors had been identified

who were confident of quantities to be sold that reflected the

breakeven position, the search for funding from investors was

unrealistic.

  - That the volumes required were not unrealistic to sell as

Maldon and Welsh Salt had demonstrated,  once the channel chain had been identified, possibly amongst complimentary food products and Scottish memorabilia around the globe as well as via well established wholesalers and at online gourmet malls such as

http://scottishgourmetusa.gourmetfoodmall.com/MerchantCategory.php/Oatmeal___Muesli?categoryid=1009

- Outstanding Requirements to Achieve Food Quality

  - That as soon as the filtering process has been

completed, the Edinburgh Analyst should be asked to clarify what needs to be achieved to create ‘food quality’ salt.

  - That as soon as the requisite standards have been

established, a packaging house be contacted to make up small sample packs before the August Conference if at all possible.

5.		    Publicity to Elicit Reactions

  - To share fully all details to date with Stephen Fraser for

an article in Scotland on Sunday, to seek to elicit reactions from the trade and industry.

6.		   Date and Time of Next Meeting

Confirmed:	   6.1		That the team should meet as required with Sylvia

Burgess co-ordinating Grant Applications with Gillian

Hart and others as necessary; but no later than May 31st 2006.