Minutes of the 4th Meeting of the Board of Directors of East

of Scotland Public House Limited held in The Courts at The

Prestoungrange Gothenburg, Prestonpans, February 23rd 2004

Present:	Much Hon. Baron of Prestoungrange (in the Chair)

Much Hon. Baron of Dolphinstoun*

Lady of Prestoungrange

Mathew Wills Yr. of Prestoungrange*

Sylvia Burgess, Baron Sergeand, (Secretary)

Anne Taylor (CEO)

1.		Minutes of the 3rd Meeting of the Board held at on January 24th

2004 at The Baron Courts

Confirmed:	1.1	That these were a correct record of the Meeting.

2.		Matters Arising

Car Parking Progress

Reported:	2.1(a)	(Minute 04/03/2.3)	That no further communication had

been received from East Lothian Council concerning the additional

grassed area for its use as additional parking space.

2.1(b)	That Jim Cursiter’s proposed Brick Sculpture had been

submitted to the Council for Planning Consent, but the marquette for

his mural on the walls was still awaited.

Agreed:	2.1	That Sylvia Burgess follow up on both matters.

Anne Taylor as Director and CEO

Reported:	2.2	(Minute 04/03/3)	That Anne Taylor had taken up the

offered post as CEO and the Secretary had notified Companies

House of her co-option as a director.

‘Gothenburg’ Funding Arrangements at 5% pa Cumulative

2.3	(Minute 04/03/4)	That the application of the Gothenburg

Principles would require payment of 5%pa Cumulative to all

shareholders and all Loan Note holders, and that the bench mark

shall be finalised in the year end accounts for 2004/ 2005 and tabled

at the 2005 AGM following for its formal approval.

Formal Public House Licence Application

2.4(a)	That Prestoungrange had been named as the Applicant and

with the assistance of Lindsays WS the timeous application for the

Licence had been submitted.

2.4(b)	That the Dalkeith Station police had interviewed

Prestoungrange and advised that once the Bars Manager is appointed

it will be appropriate for the Licence to be transferred to the

Company Name with the Bars Manager as the nominee.

Agreed:	2.4	That as soon as convenient an application for opening on

Sundays to cover the whole luncheon period should be made, but

only for exceptional reasons would The Prestoungrange Gothenburg

wish to remain open after 11 pm serving drinks – and that this should

be the averred policy of the Company.

3.		Bill Robertson’s Progress Report

Confirmed:	3.1	That following the grant of Planning and Listed Building

Consents Bill Robertson and his team had been working diligently to

achieve the deadlines of April 1st/ May 1st and June 19th, and were

to be thanked.

3.2	That all actionable issues arising were being dealt with by Stephen

Larcombe and the directors.

Agreed:	3.1	That, provided Gothenburg Inc. the landlords are agreeable,

the former Ladies Cloakroom in the Park Lounge shall henceforth be

a Coffee Servery area and storeroom and that modifications be made

to the entrance lobby for 227 as used by the Baron Courts/ Arts

Festival teams.

4.		Signage Specifications

Confirmed:	4.1	That on the advice of Stephen Larcombe, prior signage was

being reinstated but the new signage on the east elevation, for which

full drawings have been prepared, is being tabled for Consent with

East Lothian Council under the advices of Signarama, the contractor

selected.

Agreed:	4.1	To ask Purple Design to create new signage for the car

parking area with Prestoungrange forwarding the specification.

5.		Interior Design & Furnishings

Reported:	5.1	That Kate Hunter had produced excellent specifications

for colour ways and furnishings in all areas except the Thomas

Nelson Suite where construction was awaited, but it was hoped

to finalise all matters including light fittings on March 15th/ 17th

and March 30th workshop sessions.

Agreed:	5.1	To invite Kate Hunter to complete three Trompe L’Oeil

designs on the Lord Mayor’s oak bar before April 1st showing

the badges of Goteborg, Dolphinstoun and Prestoungrange.

5.2	To replace the entrance doors to the Lord Mayor’s Bar

to the design proposed by Kate Hunter.

6.		Housestyle Report

Confirmed:	6.1	That Adele Conn had finalise the housestyle badge and

that the Company will use The Prestoungrange Gothenburg as

its trading name.

7.		Signatures on Leases: from Gothenburg Inc. and to Fowlers

Agreed:	7.1	That Prestoungrange and the Company Secretary be

authorised to sign the Lease Agreement as now finalised by

Lindsays WS with Gothenburg Inc., the landlord of the premises;

and that the sub-lease to Fowlers Ales (Prestoungrange) Limited

for the microbrewery shall also be signed by the directors as now

prepared by Lindsays WS.

8.		Fowler’s Ales (Prestoungrange) Limited

Noted:		8.1	That the sub-lease required Fowler’s Ales to supply and

the Company to sell its real ales at all times, and this was already

leading to close collaboration with Fowlers on pipes.  Belhaven

as the main suppliers of other beers are working as advisers for the

bar installations with Bill Robertson.

Noted:		8.1	That Iain Turnbull and the directors of Fowlers Ales  were

responsible for all legal arrangements surrounding their activities

most particularly their licence to brew from Customs & Excise.

9.		Senior Staffing Plans

Agreed:	9.1	That the CEO should proceed forthwith to advertise the

senior roles of Head Chef, Functions and Events Manager, Bars

Manager and Housekeeper in Brushstrokes # 7 so that local

opportunities for employment are maximised.

9.2	Salary arrangements and probationary periods will be

finalised at interviews but the Company intends to be a fair

employer at all times.

10.		EPOS Systems and Staffing

Agreed:	10.1	That comprehensive EPOS systems will be purchased

including Loyalty/ Membership software and a staff member

designated to mange that responsibility in association with the

office of WebMaster at the Baron Courts.

10.2	That as soon as the EPOS systems are clarified, Tony

Gillingham as Group Management Accountant, will liaise with

Sylvia Burgess and Anne Taylor on interfaces with a SAGE

book-keeping installation for all activities.

10.3	That the website required significant database

development for the additional regular information arising at The

Prestoungrange Gothenburg and Matthew Boffin will be asked

to make the necessary arrangements.

11.		Roll-Out Opening & Functions Strategy

Confirmed:	11.1	That working with Kristine Cunningham for PR, the

Opening will be a roll out of individual elements with a Gala

Festival Opening on June 19th or thereabouts.

11.2	That Functions and Proactive Events are the lifeblood

of the Business Model at the Prestoungrange Gothenburg and

that Adele Conn was already drafting a schedule for these

during the balance of 2004 and into 2005; however it was the

tactical plan to use the period August/ December 2004 as a

settling down phase for all in preparation for overdrive in

2005 and 2006.

11.3	That the period to December would be used to build

repeat activities with local societies and the like e.g. The

Historical Society and of course to react to function requests.

11.4	That the Montjoye’s role was to act as a central

marketing services resource across all activities at The

Prestoungrange Gothenburg including the Arts Festival and

Fowler’s Ales into the foreseeable future.

9.		Date and Time of the Next Meeting

The 5th Meeting of the directors will be held on March 29th

2004  at The Prestoungrange Gothenburg;

The 2nd AGM will be held at the same venue on July 27th 2004.