5th Meeting of the Directors of Fowler’s Ales (Prestoungrange)

Limited took place in The Barons’ Court at The Gothenburg,

227/ 229 High Street, Prestonpans, East Lothian EH32 9BE on

March 17th 2004

Present:	Much Hon. Baron of Prestoungrange (in the Chair)

Much Hon. Baron of Dolphinstoun*

Lady of Prestoungrange

Mathew Wills Yr. of Prestoungrange*

Sylvia Burgess  (Secretary)

Adele Conn

Anne Taylor

Iain Turnbull

* by e-communication

The Chairman and all colleagues warmly welcomed Iain Turnbull

back from Nigeria.

1.		Minutes of the 4th Meeting of the Directors held on 23rd February

2004 at the Barons’ Court in The Prestoungrange Gothenburg.

Confirmed:	1.1	That these were a correct record.

2.		Matters Arising

Budgets 2004/ 2005

Confirmed:	2.1	(Minute 04/04/2.1)  	That Tony Gillingham would commence

an early review and update of budgets with Iain Turnbull.

George Thompson’s Installation Progress Report

Reported:	2.2(a)	(Minute 04/04/3)  	That the installation was now ready for the

formal handover to the Company by Brewing Solutions and the conduct

of test brews commencing March 24th.

2.2(b)	That all necessary registration procedures for the microbrewery re

Customs and Excise were proceeding as required with a bonded area.

House Style and creation of Brewing Manual and School Prospectus

2.3(a)	(Minute 04/04/4)	That the Brewers’ Manual was ready after

final proofing for printing and delivery from Land & Unwin by April 30th

latest and that the School Prospectus and Certificates were at printers in

East Lothian – all containing the disclaimer:

- “To Honour John Fowler’s Ales 1745 – 1969”

2.3(b)	That sourcing ‘brewing overalls’ that can have the Fowler’s badge

on them for use by BrewSets, [and by Sylvia Burgess the proper Fowler’s

badges] were now proceeding urgently for delivery at April 30th latest.

3.		Sub-Lease from East of Scotland Public House

Confirmed:	3.1	That the Sub-Lease had been signed by the directors and by the

main Tenant at The Prestoungrange, East of Scotland Public House.

4.		First Brew Celebrations & CAMRA Links

Reported:	4.1	That the Celebrity Brew Team and the ex-Fowler’s Staff Brew

Team were now being recruited and all seemed to be in order.

4.2	That Adele Conn and Iain Turnbull were making arrangements

with Kristine Cunningham for the formal Broom Hoisting Ceremony

associated with the completion of the Celebrity Brew to be properly

publicised within the overall Roll Out PR campaign for The

Prestoungrange Gothenburg in May/ June.

4.3	That Iain Turnbull would be responsible for liaison with CAMRA

in the coming weeks/ months.

Agreed:	4.1	That Iain Turnbull and Adele Conn should immediately make

arrangements for a Celebration Glass to be available for sale by the time

the Broom Goes Up at a proper price.

5.		Signature on 8% 5 Year Loan Note brings Capital to £85,000

Reported:	5.1	That the 5 Year 8% Loan Note from Kiwi Futures Limited in

the draw-down sum of £75,000 had been signed.

6.		Management Services Agreement with The Brewery Builders

Agreed:	6.1	The Terms of the Company’s Contract with the Brewery

Builders Limited of even date for the provision of Management Services

to the microbrewery for the coming 24 months.

6.2	To accept the nomination by the Contractor [under clause 7.

of the letter of agreement] of Ian Turnbull as a director of the Company

and to ask that the Company Secretary prepare the necessary forms for

his completion and that he be co-opted with immediate effect.

6.3	That George Thompson should act as Alternate for Iain Turnbull

as necessary under the said clause 7.

6.4	That in the conduct of the Management Services Contract to then

Company it was appropriate for Iain Turnbull to be known as ‘Chief

Executive Officer’.

6.5	That a signed copy of the Contract shall at all times be held by the

Company Secretary for references purposes.

7.		Date and Time of the Next Meeting:

- The 6th Meeting of the directors shall be held at The Barons’ Court

The Prestoungrange Gothenburg on March 29th  2004.

- That the 2nd Annual General Meeting of the Members shall be held

on July 27th 2004 at the same venue.